5G Testbed L2 Protocol Stack

---
Contents
- Introduction to team
- Quick Overview
- Present status of the L2 stack
- Future workflow of the protocol stack

---
Team
- Jitesh
- Monisha
- Shakti
- Tejaram
- Nitin
- New Interns
  - 2 - 4th Year Students (EE-2)
  - 3 - 3rd Year Students (EE-3)
  - 6 - 2nd Year Students (EE-3 CSE-3)
  - 5 - 1st Year Students (EE-3 CSE-2)

---
Overview

---
Present Status of L2 Stack

---
User Plane Data Flow
Data Generation
Benchmarking
Configuration, Status and Control messages
SDAP Header addition
Default QoS to DRB mapping
Buffer
SDAP
Sequence Numbering
Header Compression/Decompression
ROHC algorithm
Integrity protection/check
Ciphering/Deciphering
In-order packet delivery to higher layer
Buffer
PDCP
Segmentaion/Reassmebly (UM mode)
Sequence Numbering for Segmented packet
Buffer
RLC
Multiplexing/Demultiplexing
MAC Header addition/extraction
Buffer
MAC
Traffic Generation
L2 Controller

---
Issues Being faced
- Memory Leaks
- Malformed IP packet detection at PDCP layer
- An unknown issue present with all sublayers integrated when running for longer duration. (under Debugging mode)

---
Shortcomings
- The sub layers implement the functionality as per the spec but as a whole integrated system the stack is just a pipe for transmission of data.
- Major Memory leaks

---
Upcoming Work

---
User Plane Data Flow
Data Generation
Benchmarking
Configuration, Status and Control messages
QoS to DRB mapping rule
Interface with UPF
Have interns familiarized
Buffer
SDAP
Code review and optimization
Have interns familiarized
Buffer
PDCP
UM Mode
Segmentation of SDU for 12-bit SN field
Reassmebly via t-reordering
All functionalities of AM mode
All functionalities of AM mode
Buffer
RLC
Design MAC Architecture
Buffer
MAC
Traffic Generation
L2 Controller

---
- Bring up of RRC module
- Bring up of L2/L3 interface with Corenetwork
- Makefiles
- Documentation
  - Code
  - Coding style
  - Sublayer functionalities

---
Future Workflow
- Overall L2/L3 Architecture design docuemnt
- Implementation Architecture design of overall L2/L3 document
- Individual sublayer abstract architecture design
- Individual sublayer implementation architecture design
- Configuration messages flow for each sublayer
- Message passing flowcharts

---
RRC_IDLE to INITIAL_CONTEXT_SETUP

---
PDU Session Establishment

---
SDAP

---
PDCP

---
RLC

---
MAC

---
Message calls Details

---
Thank You